UNJACK

Backend — Full Implementation Plan

FastAPI · PostgreSQL · Azure Container Apps · Docker · JWT · FCM

# 1. Project Overview

Unjack is an Android focus and app-blocking app targeting Gen Z users with a social accountability angle. This document covers the complete backend implementation — from tech stack selection through database design, folder structure, API contracts, cloud deployment, and phased delivery plan.

| Decision | Choice & Rationale |
| --- | --- |
| Framework | FastAPI (Python) — fastest to ship solo, Pydantic validation built-in, auto Swagger docs |
| Architecture | Monolith — single app, multiple routers. Microservices add overhead with no benefit at this scale |
| Database | PostgreSQL on Azure Flexible Server — standard SQL, zero vendor lock-in, swap with one env var |
| Auth | DIY JWT with python-jose + bcrypt — no third-party dependency, works anywhere, ~50 lines |
| Hosting | Azure Container Apps — use $90 credit, Dockerized so move anywhere later |
| Push | Firebase FCM — free tier, winner-of-week and streak alerts |
| Cron | APScheduler inside FastAPI — Monday winner calculation, no separate service needed |

# 2. Tech Stack

## Backend

| Package | Version | Purpose |
| --- | --- | --- |
| fastapi | 0.111.0 | Web framework, routing, dependency injection |
| uvicorn[standard] | 0.30.1 | ASGI server |
| sqlalchemy | 2.0.30 | Async ORM (2.0 style) |
| asyncpg | 0.29.0 | Async Postgres driver |
| alembic | 1.13.1 | Database migrations |
| python-jose[cryptography] | 3.3.0 | JWT encode/decode |
| passlib[bcrypt] | 1.7.4 | Password hashing |
| pydantic-settings | 2.2.1 | Settings from .env |
| apscheduler | 3.10.4 | Monday cron for winner calc |
| firebase-admin | 6.5.0 | FCM push notifications |
| httpx | 0.27.0 | Async HTTP client |
| pytest + pytest-asyncio | latest | Testing |

## Cloud Stack (Azure — Cloud Agnostic)

| Service | Azure Name | Monthly Cost |
| --- | --- | --- |
| Compute | Azure Container Apps | ~$5–10/mo |
| Database | Azure PostgreSQL Flexible Server | ~$15–20/mo |
| File Storage | Azure Blob Storage (avatars) | ~$1–2/mo |
| Push Notifications | Firebase FCM (outside Azure) | Free |
| Container Registry | Azure Container Registry | ~$5/mo |
| CI/CD | GitHub Actions | Free |
| TOTAL |  | ~$26–37/mo |

Your $90 Azure credit provides approximately 2–3 months of free runway. The app is fully cloud-agnostic — all Azure-specific config lives in deployment files only. Switching to Railway, Render, or any VPS requires changing one environment variable: DATABASE_URL.

# 3. Architecture

## System Diagram

React Native App (Android)
        │
        │  HTTPS / REST
        ▼
┌─────────────────────────────────────────────┐
│         Docker Container (FastAPI)           │
│  ┌──────────┐  ┌──────────┐  ┌──────────┐  │
│  │  /auth   │  │/sessions │  │  /stats  │  │
│  └──────────┘  └──────────┘  └──────────┘  │
│  ┌──────────┐  ┌────────────────────────┐  │
│  │ /friends │  │     /leaderboard        │  │
│  └──────────┘  └────────────────────────┘  │
│  ┌──────────────────────────────────────┐  │
│  │  APScheduler (Monday cron)            │  │
│  └──────────────────────────────────────┘  │
└───────────────────┬─────────────────────────┘
                    │  asyncpg connection pool
                    ▼
        PostgreSQL (Azure Flexible Server)
                    │
                    ▼
        Firebase FCM ──► Android devices

## MCRS — Microservices-Ready Monolith Structure

The app is built as a monolith but with MCRS (Modular Clean Router Structure) — each feature domain is fully self-contained (router, service, schema, model). When a feature outgrows the monolith, it can be extracted into its own service with minimal refactoring.

| Domain | What it owns | Extract when |
| --- | --- | --- |
| auth | Register, login, JWT, refresh | Never — auth stays central |
| sessions | Log focus sessions, history | 100k+ session writes/day |
| stats | Streaks, totals, leaderboard reads | Heavy analytics queries |
| friends | Requests, accepts, list | Social graph gets complex |
| leaderboard | Weekly ranks, winner | Calculation becomes expensive |
| notifications | FCM token storage, send | High notification volume |

# 4. Folder Structure

unjack-backend/
├── app/
│   ├── main.py                  # FastAPI app, lifespan, CORS, router mount
│   │
│   ├── api/
│   │   └── v1/
│   │       ├── router.py        # Central router — includes all endpoint routers
│   │       └── endpoints/
│   │           ├── auth.py      # POST /register, /login, /refresh
│   │           ├── sessions.py  # POST /sessions, GET /sessions/history
│   │           ├── stats.py     # GET /stats/me, /stats/{user_id}
│   │           ├── friends.py   # POST /friends/request, /accept, GET /friends
│   │           └── leaderboard.py # GET /leaderboard/weekly, /winner
│   │
│   ├── core/
│   │   └── config.py            # Pydantic Settings — reads from .env
│   │
│   ├── db/
│   │   └── session.py           # Async engine, SessionLocal, Base, get_db()
│   │
│   ├── models/
│   │   └── models.py            # SQLAlchemy ORM models (all tables)
│   │
│   ├── schemas/
│   │   ├── auth.py              # RegisterRequest, LoginRequest, TokenResponse
│   │   ├── session.py           # SessionCreate, SessionResponse
│   │   ├── stats.py             # StatsResponse, StreakResponse
│   │   ├── friend.py            # FriendRequest, FriendResponse
│   │   └── leaderboard.py       # LeaderboardEntry, WinnerResponse
│   │
│   ├── services/
│   │   ├── auth_service.py      # Business logic: hash, verify, create token
│   │   ├── session_service.py   # Write session, update streak
│   │   ├── stats_service.py     # Aggregate stats, streak calculation
│   │   ├── friend_service.py    # Friend graph logic
│   │   ├── leaderboard_service.py # Rank calculation per friend group
│   │   └── fcm_service.py       # Firebase push notification sending
│   │
│   └── utils/
│       ├── jwt.py               # create_access_token, decode_token, get_current_user
│       └── hashing.py           # hash_password, verify_password
│
├── tests/
│   ├── unit/                    # Service-level unit tests (mock DB)
│   └── integration/             # Full request/response tests (test DB)
│
├── .github/
│   └── workflows/
│       └── deploy.yml           # GitHub Actions: test → build → push → deploy
│
├── Dockerfile                   # Multi-stage build, non-root user
├── .env.example                 # Template — copy to .env, never commit .env
├── requirements.txt
├── .gitignore                   # Excludes .env, firebase-credentials.json
└── README.md

# 5. Database Schema

## Tables

### users

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, default uuid4 | Primary key |
| username | VARCHAR(50) | UNIQUE, NOT NULL | Indexed |
| email | VARCHAR(255) | UNIQUE, NOT NULL | Indexed |
| password_hash | VARCHAR(255) | NOT NULL | bcrypt hash |
| avatar_url | TEXT | nullable | Azure Blob URL |
| fcm_token | TEXT | nullable | Updated on login |
| created_at | TIMESTAMP | NOT NULL | UTC |

### app_sessions

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK → users(id) | CASCADE delete |
| app_name | VARCHAR(255) | NOT NULL | e.g. Instagram |
| app_package | VARCHAR(255) | nullable | e.g. com.instagram.android |
| duration_sec | BIGINT | NOT NULL | Seconds focused |
| blocked_at | DATE | NOT NULL | Day of session |
| created_at | TIMESTAMP |  | UTC |

### streaks

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK, UNIQUE | One row per user |
| current_streak | INTEGER | NOT NULL, default 0 | Days active in a row |
| longest_streak | INTEGER | NOT NULL, default 0 | All-time best |
| last_active | DATE | nullable | Used to detect broken streak |

### friendships

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK → users | Requester |
| friend_id | UUID | FK → users | Addressee |
| status | ENUM | pending ¦ accepted | Default: pending |
| created_at | TIMESTAMP |  | UTC |

### weekly_stats

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK → users | CASCADE delete |
| week_start | DATE | NOT NULL | Always a Monday |
| total_focus_sec | BIGINT | default 0 | Aggregated focus time |
| rank | INTEGER | nullable | Set by Monday cron |

## Entity Relationships

users          1 ──── 1    streaks
users          1 ──── N    app_sessions
users          1 ──── N    weekly_stats
users          1 ──── N    friendships  (as requester)
users          1 ──── N    friendships  (as addressee)

# 6. API Contract

All endpoints are prefixed with /api/v1. Authenticated endpoints require Authorization: Bearer <access_token> header.

## Auth — /api/v1/auth

| Method | Endpoint | Body | Response |
| --- | --- | --- | --- |
| POST | /register | username, email, password | 201 { user_id, username } |
| POST | /login | email, password | 200 { access_token, refresh_token, token_type } |
| POST | /refresh | refresh_token | 200 { access_token } |

## Sessions — /api/v1/sessions  🔒

POST  /          { app_name, app_package, duration_sec, blocked_at }
                 → 201 { session_id, user_id, duration_sec, blocked_at }

      
GET   /history   → 200 [{ session_id, app_name, duration_sec, blocked_at }, ...]

## Stats — /api/v1/stats  🔒

GET   /me         → 200 {
                        current_streak, longest_streak, last_active,
                        total_focus_sec, total_focus_hours,
                        top_blocked_apps: [{ app_name, total_sec }]
                       }

      
GET   /{user_id}  → 200  (same shape, friends only)

## Friends — /api/v1/friends  🔒

POST  /request             { friend_username }  → 201 { friendship_id }
POST  /accept/{id}         {}                  → 200 { status: 'accepted' }
GET   /                    → 200 [{ user_id, username, avatar_url }]
GET   /requests            → 200 [{ friendship_id, from_user, created_at }]
DELETE /remove/{user_id}   → 204

## Leaderboard — /api/v1/leaderboard  🔒

GET   /weekly   → 200 {
                      week_start,
                      entries: [{ rank, username, avatar_url, total_focus_sec }]
                     }

      
GET   /winner   → 200 {
                      week_start,
                      winner: { username, avatar_url, total_focus_sec }
                     }

# 7. Winner of Week Logic

APScheduler runs inside the FastAPI process. Every Monday at 00:05 UTC it runs the winner calculation job.

Monday 00:05 UTC
     │
     ▼
For each user: aggregate app_sessions WHERE blocked_at BETWEEN
               last Monday AND yesterday → SUM(duration_sec)
     │
     ▼
Write / upsert weekly_stats rows (user_id, week_start, total_focus_sec)
     │
     ▼
For each friendship group: rank users by total_focus_sec DESC
     │
     ▼
Set weekly_stats.rank for all users in that group
     │
     ▼
Find rank=1 user per group → send FCM push to their device
     "You won this week! 🏆 Your focus time beat all your friends."

# 8. Deployment (Azure Container Apps)

## Environment Variables

| Variable | Value |
| --- | --- |
| APP_ENV | production |
| SECRET_KEY | random 64-char string (never commit) |
| ALGORITHM | HS256 |
| ACCESS_TOKEN_EXPIRE_MINUTES | 30 |
| REFRESH_TOKEN_EXPIRE_DAYS | 7 |
| DATABASE_URL | postgresql+asyncpg://user:pass@host:5432/unjack |
| FIREBASE_CREDENTIALS_PATH | /secrets/firebase-credentials.json |
| ALLOWED_ORIGINS | https://yourapp.com (or * for dev) |

## CI/CD Pipeline (GitHub Actions)

Push to main branch
     │
     ├── Run: pytest tests/ -v
     │         (fails here = no deploy)
     │
     ├── Build Docker image
     │         docker build -t <registry>/unjack-api:<sha> .
     │
     ├── Push to Azure Container Registry
     │
     └── Deploy to Azure Container Apps
               az containerapp update --image <registry>/unjack-api:<sha>

## Cloud Agnostic Guarantee

The app binary never imports Azure SDKs. All cloud config is in environment variables and deployment YAML files. To migrate away from Azure:

- Change DATABASE_URL env var to new Postgres host

- Push Docker image to new registry

- Run container on new platform (Railway, Render, VPS, GKE)

- Zero code changes required

# 9. Implementation Phases

| # | Phase | Deliverables | Week |
| --- | --- | --- | --- |
| 1 | Scaffold + Docker | FastAPI app, folder structure, Dockerfile, .env, /health endpoint | 1 |
| 2 | DB Models + Alembic | SQLAlchemy models, Alembic init, first migration, asyncpg pool | 1 |
| 3 | Auth (JWT) | POST /register, /login, /refresh, bcrypt hashing, JWT middleware | 2 |
| 4 | Sessions + Stats | POST /sessions, streak calculation, GET /stats/me and /{user_id} | 2 |
| 5 | Friends + Leaderboard | Friend requests, accept, list, weekly leaderboard GET endpoints | 3 |
| 6 | Winner Cron + FCM | APScheduler job, rank calculation, Firebase push notifications | 3 |
| 7 | Deploy to Azure | ACR image push, Container App deploy, GitHub Actions CI/CD pipeline | 4 |

# 10. Quick Start

## Local Development

# Clone and enter
git clone https://github.com/yourname/unjack-backend
cd unjack-backend

      
# Virtual environment
python -m venv venv
source venv/bin/activate

      
# Install dependencies
pip install -r requirements.txt

      
# Environment variables
cp .env.example .env
# Edit .env: set DATABASE_URL and SECRET_KEY

      
# Run (hot reload)
uvicorn app.main:app --reload

      
# Swagger UI at:
# http://localhost:8000/docs

## Docker

docker build -t unjack-api .
docker run -p 8000:8000 --env-file .env unjack-api

## Next Prompt to Run

To implement Phase 3 (Auth), paste this exact prompt into Claude:

"Write FastAPI auth endpoints for Unjack: register, login, refresh token
 using JWT with python-jose and bcrypt. Include Pydantic schemas,
 SQLAlchemy async queries, and the get_current_user dependency."

Unjack Backend — Full Implementation Plan  ·  v1.0